JIRA IMPLEMENTATION – SMARTBITE PROJECT

### Objective

Jira was used to manage and track user stories in an Agile environment. The objective was to organize requirements, plan sprint execution, and monitor task progress effectively.

### Project Overview

SmartBite is an online food ordering system that allows users to browse food items, place orders, apply discounts, make payments, and manage cancellations and refunds.

### Steps Performed

- Created user stories based on functional requirements

- Added user stories to the backlog

- Created Sprint 1 for planned execution

- Moved user stories from backlog to Sprint 1

- Started the sprint

- Tracked progress using the board (To Do, In Progress, Done)

### User Stories Created

| Story ID | User Story | Priority | Story Points |
| --- | --- | --- | --- |
| SB-2 | As a user, I want to log in so that I can access my account | High | 3 |
| SB-3 | As a user, I want to place an order | High | 5 |
| SB-4 | As a user, I want to apply discount | Medium | 3 |
| SB-5 | As a user, I want to make payment | High | 5 |
| SB-6 | As a user, I want to cancel order | Medium | 2 |
| SB-7 | As a user, I want refund processing | Medium | 3 |

### Epic Mapping

User stories were grouped under the following Epics:

- User Login → User Management

- Place Order → Order Management

- Apply Discount, Make Payment → Payment & Billing

- Cancel Order, Refund Processing → Order Cancellation

### Sprint Details

- Sprint Name: SB Sprint 1

- Duration: 1 May – 15 May

- Total Stories: 6

- Total Story Points: 21

### Workflow Status

- To Do → Task not started

- In Progress → Task is being worked on

- Done → Task completed

### Screenshots

Figure 1: Backlog View

Figure 2: Sprint View

Figure 3: Board View

### Tools Used

- Jira (Agile Project Management)

- Microsoft Excel (User Story Preparation)

- Microsoft Word (Documentation)

### Conclusion

Jira was effectively used to manage requirements, plan sprint activities, and track task progress. It provided clear visibility into workflow status and improved coordination among stakeholders.

### Learning Outcome

- Gained hands-on experience in Agile methodology

- Learned backlog management and sprint planning

- Understood story point estimation

- Practiced real-time Jira workflow usage